HARAMAYA UNIVERSITY

COLLEGE OF COMPUTING AND INFORMATICS

DEPARTMENT OF INFORMATION SCIENCE

PROJECT PROPOSAL ON

WEB-BASED CITIZEN COMPLAINT AND SERVICE REQUEST

MANAGEMENT SYSTEM FOR ADAMA CITY ADMINISTRATION

Prepared By:

Name                                                              ID

________________________________  ........................  ______________

Host Company: - Adama City Administration Science and Technology Office.

The Practical Attachment document submitted to Information Science Department.

Advisor: ________________________________

Submission Date: ____________________

Haramaya, Ethiopia

## Declaration

I hereby declare that this project proposal, titled "Web-Based Citizen Complaint and Service Request Management System for Adama City Administration", is my original work. It has been prepared as part of the academic requirements of Haramaya University, College of Computing and Informatics, Department of Information Science under the guidance of my advisor.

I further declare that:

This work has not been submitted, in whole or in part, for any other degree, diploma, or academic award at this or any other institution.

All sources of information used in this document have been properly acknowledged through citations and references.

The system design, documentation, and implementation described herein represent work carried out by me, except where otherwise stated.

| -- | -- |
| --- | --- |
| Name | ____________________ |
| ID | __________ |
| Signature | ______________________________ |
| Date | ____________________ |

## Acknowledgement

First and foremost, I would like to thank Almighty God for the strength, guidance, and opportunity to complete this project proposal.

I express sincere gratitude to my advisor for continuous guidance, constructive feedback, and encouragement throughout the preparation of this document and the development of the system.

I also thank the instructors and staff of the Department of Information Science, College of Computing and Informatics, Haramaya University for the knowledge and support provided during the course of study.

Special appreciation is extended to Adama City Administration Science and Technology Office as the host organization for this work, and to colleagues, classmates, and family members who offered advice, motivation, and moral support.

Finally, I acknowledge all authors, developers, and organizations whose published works, documentation, and open-source tools contributed to the completion of this proposal.

## Abstract (Executive Summary)

Municipal complaint and service request handling in Adama City Administration has traditionally relied on paper-based processes and office visits. This approach causes delays, weak record keeping, limited status tracking, and reduced transparency between citizens and responsible departments.

This project proposes and implements a Web-Based Citizen Complaint and Service Request Management System to digitize submission, assignment, tracking, and reporting of citizen cases. The system supports three roles: Citizen, Administrator, and Department Officer. Citizens can register, submit categorized complaints and service requests (with optional photo evidence), and track progress using unique reference numbers. Administrators manage users and departments, assign work, update status, and generate reports. Officers process assigned tasks within their department scope and add resolution notes.

The solution is built with the MERN stack (MongoDB, Express.js, React, Node.js), using JWT authentication and role-based access control. Status history and in-app notifications improve accountability and communication. The expected outcome is a centralized, transparent, and more efficient channel for municipal service delivery for Adama City Administration.

Keywords: citizen complaint, service request, e-governance, Adama City Administration, MERN, role-based access control

## Table of contents

Declaration	i

Acknowledgement	ii

Abstract (Executive Summary)	iii

List of Acronyms	iv

CHAPTER ONE: INTRODUCTION	1

1.1 Background of the Study	1

1.2 Problem Statement	2

1.3 Objectives	2

1.3.1 General Objective	2

1.3.2 Specific Objectives	2

1.4 Scope of the Project	3

1.4.1 In Scope	3

1.4.2 Out of Scope	3

1.4.3 Distinction: Complaint vs Service Request	3

1.5 Limitations	4

1.6 Literature Review and Related Work	4

CHAPTER TWO: SYSTEM REQUIREMENTS AND DESIGN	5

2.1 Proposed System	5

2.1.1 Citizens Can	5

2.1.2 Administrators Can	5

2.1.3 Department Officers Can	6

2.2 Actors of the System	6

2.2.1 Citizen	6

2.2.2 Administrator	6

2.2.3 Department Officer	6

2.3 Functional Requirements	7

2.3.1 Complaint Categories (Predefined)	7

2.3.2 Service Types (Predefined)	7

2.3.3 Status Values	7

2.3.4 Status Transition Rules (Implemented)	8

2.4 Non-Functional Requirements	8

2.4.1 Security	8

2.4.2 Performance	8

2.4.3 Reliability	9

2.4.4 Usability	9

2.4.5 Scalability	9

2.4.6 Maintainability	9

2.5 System Architecture	10

2.6 Use Case Diagram	10

2.7 Entity-Relationship Diagram	11

2.8 Data Flow Diagram (Level 0)	12

2.9 System Workflow	12

2.10 Technology Stack and Development Tools	13

2.11 Database Design	13

2.11.1 Collections Overview	13

2.11.2 Users Collection	14

2.11.3 Departments Collection	14

2.11.4 Complaints Collection	14

2.11.5 Service Requests Collection	15

2.11.6 Status Histories Collection	15

2.11.7 Notifications Collection	15

CHAPTER THREE: METHODOLOGY AND PROJECT PLAN	16

3.1 Methodology	16

3.2 Project Timeline	17

3.2.1 Gantt Chart	17

3.3 Testing Strategy	18

3.3.1 Sample Test Cases	18

3.4 Deployment Plan	19

3.4.1 Environment Setup	19

3.4.2 Deployment Architecture	19

3.4.3 Deployment Steps	20

3.4.4 Minimum Server Requirements	20

CHAPTER FOUR: RESULTS AND DISCUSSION	21

4.1 Results	21

4.1.1 Public Portal and Authentication	21

4.1.2 Citizen Modules	22

4.1.3 Officer Modules	23

4.1.4 Administrator Modules	24

4.2 Discussion	25

4.3 Expected Benefits	26

4.3.1 For Citizens	26

4.3.2 For Adama City Administration	26

4.4 Expected Outcome	27

4.5 Future Enhancements	27

CHAPTER FIVE: CONCLUSION	28

References	29

Document Revision History	30

## List of Acronyms

| Acronym | Full Form |
| --- | --- |
| AM | Amharic |
| API | Application Programming Interface |
| CORS | Cross-Origin Resource Sharing |
| CRUD | Create, Read, Update, Delete |
| CSS | Cascading Style Sheets |
| DFD | Data Flow Diagram |
| EN | English |
| ER | Entity-Relationship |
| FK | Foreign Key |
| FR | Functional Requirement |
| GIS | Geographic Information System |
| HTML | HyperText Markup Language |
| HTTP | HyperText Transfer Protocol |
| HTTPS | HyperText Transfer Protocol Secure |
| ID | Identifier |
| JSON | JavaScript Object Notation |
| JWT | JSON Web Token |
| MERN | MongoDB, Express.js, React, Node.js |
| ODM | Object Document Mapper |
| OM | Afaan Oromo |
| PK | Primary Key |
| RBAC | Role-Based Access Control |
| REST | Representational State Transfer |
| SLA | Service Level Agreement |
| SMS | Short Message Service |
| SPA | Single-Page Application |
| SSL | Secure Sockets Layer |
| UAT | User Acceptance Testing |
| UI | User Interface |
| UK | Unique Key |
| URL | Uniform Resource Locator |
| VPS | Virtual Private Server |
| XSS | Cross-Site Scripting |

## CHAPTER ONE: INTRODUCTION

### 1.1 Background of the Study

Adama City Administration provides various municipal services to citizens. Citizens often need to submit complaints regarding public services such as road maintenance, waste management, water supply, street lighting, and other community-related issues. In addition, citizens may request different municipal services from the city administration.

Currently, many complaints and service requests are handled manually through paper-based processes or office visits. This leads to:

Delays in service delivery

Poor record management

Limited tracking capabilities

Reduced transparency between citizens and administration

To address these challenges, a web-based system is proposed to allow citizens to submit complaints and service requests online, track their progress in real time, and receive feedback from responsible departments.

### 1.2 Problem Statement

The existing complaint and service request management process faces several challenges:

Manual handling of complaints and requests

Difficulty in tracking complaint status

Delayed response from responsible departments

Lack of centralized data storage

Poor communication between citizens and city administration

Limited reporting and monitoring capabilities

Inefficient record management

No audit trail for status changes

No standardized categories for complaints and service types

### 1.3 Objectives

#### 1.3.1 General Objective

To develop a web-based citizen complaint and service request management system for Adama City Administration that improves transparency, efficiency, and accountability in municipal service delivery.

#### 1.3.2 Specific Objectives

To provide online citizen registration and secure authentication

To enable citizens to submit complaints electronically with categories and optional attachments

To enable citizens to submit service requests electronically with predefined service types

To provide complaint and request tracking functionality with status history

To provide role-based administrative and department dashboards

To improve communication through in-app notifications

To generate reports and statistics for decision-making

To maintain centralized, searchable records of complaints and requests

To support department-based assignment and processing workflows

### 1.4 Scope of the Project

#### 1.4.1 In Scope

User registration and login (JWT authentication)

Complaint submission with category, location, and optional photo upload

Service request submission with service type and description

Status tracking with history (Pending, In Progress, Resolved, Rejected, Closed)

Role-based access: Citizen, Administrator, Department Officer

User management (Administrator: view users, activate/deactivate)

Department management (Administrator: list and add departments)

Complaint/request assignment to departments and optional officers

Search and filter submissions (admin lists; citizens view their own)

In-app notifications on assignment and status changes

Role-specific dashboards with summary statistics

In-app report summaries (counts by status, category, department)

Activity/audit log for administrative actions

Multi-language guest/public UI (English, Amharic, Afaan Oromo)

Success feedback (submission popup; action toasts)

#### 1.4.2 Out of Scope

Online payment processing

Advanced GIS mapping and interactive maps

SMS and email notifications (planned as future enhancements)

Email password reset / email verification (Phase 2)

Native mobile applications (web-responsive only in this phase)

Full user/department CRUD (edit/delete), submission delete, and report export

JWT refresh tokens, API rate limiting, and list pagination (planned hardening)

#### 1.4.3 Distinction: Complaint vs Service Request

| Aspect | Complaint | Service Request |
| --- | --- | --- |
| Purpose | Report a problem or failure in existing service | Request a new or additional municipal service |
| Examples | Broken streetlight, garbage not collected, water leak | Request waste bin, street cleaning, permit inquiry |
| Typical flow | Report → Investigate → Fix | Request → Review → Fulfill |

### 1.5 Limitations

Requires internet access; citizens without connectivity must still use offline channels

Initial deployment assumes manual setup of departments and officer accounts by administrators

File uploads limited to images (including JPEG, PNG, WebP, GIF) up to 2 MB per attachment

Guest/public UI is localized (EN/AM/OM); some authenticated screens remain primarily English

Password reset via email is not implemented in Phase 1 (demo “forgot password” message only)

No integration with existing legacy paper records

Performance targets assume moderate concurrent usage (up to 500 simultaneous users)

### 1.6 Literature Review and Related Work

Several municipal and e-governance systems demonstrate the value of digital complaint management:

| System / Study | Approach | Relevance |
| --- | --- | --- |
| FixMyStreet (UK) | Web-based geo-tagged reporting | Shows citizen-driven reporting improves response times |
| 311 Systems (USA) | Centralized non-emergency service requests | Model for categorization and department routing |
| Ethiopian e-Service initiatives | Government digital transformation | Aligns with national push for digital public services |
| CRM-based municipal portals | Role-based dashboards and ticketing | Supports assignment, tracking, and reporting workflows |

Gap identified: Adama City Administration lacks a dedicated, centralized web platform that connects citizens, administrators, and department officers with transparent status tracking and reporting. This project fills that gap using a modern MERN stack suitable for rapid development and scalability.

## CHAPTER TWO: SYSTEM REQUIREMENTS AND DESIGN

### 2.1 Proposed System

The proposed system is a web-based application accessible through modern browsers. It follows a three-tier architecture: React frontend, Node.js/Express API, and MongoDB database.

#### 2.1.1 Citizens Can

Create accounts and manage profiles (name, phone)

Log in securely with JWT-based sessions

Submit complaints with category, description, location, and optional photo

Submit service requests with service type and description

View and track status of all their submissions (with reference ID)

Receive in-app notifications when status changes

View their own submissions from the citizen dashboard

#### 2.1.2 Administrators Can

View users and activate/deactivate accounts

Add departments and view department list

View all complaints and service requests (search/filter)

Assign submissions to departments and optionally to officers

Reject pending submissions; resolve/close in-progress items

View report summaries and dashboard analytics

Monitor system activity via audit logs

#### 2.1.3 Department Officers Can

View personally assigned items and unassigned items in their department queue

Start work (Pending → In Progress)

Add resolution notes

Mark tasks as Resolved or Closed (officers cannot reject)

View officer dashboard statistics

### 2.2 Actors of the System

#### 2.2.1 Citizen

Responsibilities: Register account, log in, submit complaints and service requests, view status, update profile, receive notifications.

#### 2.2.2 Administrator

Responsibilities: View and activate/deactivate users, add departments, assign submissions, update/reject statuses, view report summaries, monitor system activities.

#### 2.2.3 Department Officer

Responsibilities: View assigned work and department queue, process complaints and requests, update progress, add notes, mark tasks resolved or closed. Each officer belongs to one department (e.g., Water, Roads, Sanitation). Officers cannot reject submissions.

### 2.3 Functional Requirements

| ID | Requirement | Description |
| --- | --- | --- |
| FR-01 | User registration | Citizens register with full name, email, phone, and password |
| FR-02 | User login | Authenticate with email and password; receive JWT token |
| FR-03 | Profile management | Update name and phone; view account role |
| FR-04 | Complaint submission | Submit with title, description, category, location, optional attachment |
| FR-05 | Service request submission | Submit with service type, description, optional location |
| FR-06 | Status tracking | View current status and full status history timeline |
| FR-07 | Dashboard | Role-specific dashboards with counts and recent items |
| FR-08 | User management | Admin lists users and activates/deactivates accounts |
| FR-09 | Department management | Admin lists and adds departments |
| FR-10 | Assignment | Admin assigns submission to department; optional officer |
| FR-11 | Report summaries | View counts by status, category, and department |
| FR-12 | Search | Admin search/filter by reference ID, keyword, and status |
| FR-13 | Notifications | In-app notifications on assignment and status change |
| FR-14 | Audit log | Record who changed status and when |
| FR-15 | Success feedback | Confirm successful submissions and admin/officer actions |

#### 2.3.1 Complaint Categories (Predefined)

Road Maintenance, Waste Management, Water Supply, Street Lighting, Drainage, Public Safety, Noise Pollution, Other.

#### 2.3.2 Service Types (Predefined)

Waste Collection Request, Street Cleaning, Water Connection Inquiry, Public Facility Access, General Information, Other.

#### 2.3.3 Status Values

| Status | Description |
| --- | --- |
| Pending | Submitted; awaiting review or sitting in a department queue |
| In Progress | Assigned to an officer and being processed |
| Resolved | Issue addressed or service fulfilled |
| Rejected | Invalid or out of scope (admin only) |
| Closed | Closed without further action |

#### 2.3.4 Status Transition Rules (Implemented)

| Role | From | Allowed next statuses |
| --- | --- | --- |
| Officer | Pending | In Progress |
| Officer | In Progress | Resolved, Closed |
| Admin | Pending | Rejected |
| Admin | In Progress | Resolved, Closed, Rejected |
| Admin | Resolved | Closed |

Assignment note: Routing to a department only keeps status Pending. Assigning (or claiming) an officer moves the item to In Progress.

### 2.4 Non-Functional Requirements

#### 2.4.1 Security

Password hashing with bcrypt (never store plain text)

JWT authentication with configurable expiration (no refresh tokens in Phase 1)

Role-based access control (RBAC) on API routes and frontend routes

HTTPS in production

Input validation and sanitization (prevent XSS, injection)

Secure file upload validation (type and size; max 2 MB)

Rate limiting on login and submission endpoints (planned hardening)

#### 2.4.2 Performance

API response time under 2 seconds for typical requests

Indexed database queries on status, citizenId, departmentId, createdDate

List pagination (planned; Phase 1 returns role-scoped full lists)

#### 2.4.3 Reliability

Consistent operation with structured error handling

Automated MongoDB backups (daily in production)

Graceful degradation when optional features (e.g., file upload) fail

#### 2.4.4 Usability

Responsive design for desktop and mobile browsers

Clear navigation and accessible forms with validation messages

Consistent UI patterns across citizen, admin, and officer interfaces

Success popups/toasts after key actions

Multi-language support on the public guest experience (EN/AM/OM)

#### 2.4.5 Scalability

Stateless API design for horizontal scaling

MongoDB Atlas replica sets as user base grows

#### 2.4.6 Maintainability

Modular code structure (routes, controllers, models, middleware)

API exercises via HTTP client tools (e.g., Postman / Thunder Client)

Version control with Git and GitHub

### 2.5 System Architecture

Figure: System Architecture

### 2.6 Use Case Diagram

Figure: Use Case Diagram

### 2.7 Entity-Relationship Diagram

Figure: Entity-Relationship Diagram

### 2.8 Data Flow Diagram (Level 0)

Figure: Data Flow Diagram (Level 0)

### 2.9 System Workflow

Figure: System Workflow

Step-by-step:

Citizen registers an account and logs into the system.

Citizen submits a complaint or service request.

System generates a unique reference ID (e.g., CMP-2026-0001) and stores the record as Pending.

Administrator reviews the submission.

Administrator either rejects it, routes it to a department queue (Pending), or assigns an officer (In Progress).

Department officer processes the request (start work if still pending) and may add resolution notes.

Officer sets Resolved or Closed; admin may also reject in-progress items.

Status history and audit log are recorded; citizen views progress and notifications.

### 2.10 Technology Stack and Development Tools

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | React.js (Vite), HTML5, CSS3, JavaScript | Single-page user interface |
| UI / Client | React Router, native fetch | Routing and API communication |
| Backend | Node.js, Express.js, Helmet | REST API server |
| Database | MongoDB Atlas (or local), Mongoose | Document storage and ODM |
| Authentication | JWT, bcrypt | Secure sessions and password hashing |
| Validation | express-validator | Request validation |
| File Upload | multer | Complaint image attachments |
| i18n | Custom language context | English, Amharic, Afaan Oromo (guest UI) |
| Development | Visual Studio Code, Git, GitHub | Coding and version control |

Note on database choice: MongoDB supports flexible schemas for complaints and requests. Relational integrity is enforced at the application layer via Mongoose references. PostgreSQL is a viable alternative if strict relational reporting is required later.

### 2.11 Database Design

#### 2.11.1 Collections Overview

| Collection | Purpose |
| --- | --- |
| users | All system users (citizens, admins, officers) |
| departments | Municipal departments |
| complaints | Citizen complaint records |
| serviceRequests | Citizen service request records |
| statusHistories | Status change audit trail |
| notifications | In-app user notifications |
| activityLogs | Administrative action logs |

#### 2.11.2 Users Collection

| Field | Type | Description |
| --- | --- | --- |
| _id | ObjectId | Primary key |
| fullName | String | User full name |
| email | String | Unique email (login) |
| passwordHash | String | Bcrypt-hashed password (not plain text) |
| role | Enum | citizen, admin, officer |
| phoneNumber | String | Contact number |
| departmentId | ObjectId | FK to departments (officers only) |
| isActive | Boolean | Account enabled/disabled |
| createdAt | Date | Registration date |
| updatedAt | Date | Last profile update |

Indexes: email (unique), role, departmentId

#### 2.11.3 Departments Collection

| Field | Type | Description |
| --- | --- | --- |
| _id | ObjectId | Primary key |
| name | String | e.g., Water Supply, Roads |
| description | String | Department description |
| isActive | Boolean | Active flag |
| createdAt | Date | Created date |

Indexes: name (unique)

#### 2.11.4 Complaints Collection

| Field | Type | Description |
| --- | --- | --- |
| _id | ObjectId | Primary key |
| referenceId | String | Human-readable ID (e.g., CMP-2026-0001) |
| title | String | Short title |
| description | String | Full description |
| category | Enum | Predefined category |
| location | String | Address or area description |
| status | Enum | pending, in_progress, resolved, rejected, closed |
| citizenId | ObjectId | FK to users |
| departmentId | ObjectId | FK to departments |
| assignedOfficerId | ObjectId | FK to users (optional) |
| attachmentUrl | String | Optional photo path |
| resolutionNote | String | Officer/admin resolution text |
| createdAt | Date | Submission date |
| updatedAt | Date | Last update |
| resolvedAt | Date | Resolution timestamp |

Indexes: referenceId (unique), citizenId, departmentId, status, createdAt

#### 2.11.5 Service Requests Collection

| Field | Type | Description |
| --- | --- | --- |
| _id | ObjectId | Primary key |
| referenceId | String | e.g., SRV-2025-0001 |
| serviceType | Enum | Predefined service type |
| description | String | Request details |
| location | String | Optional location |
| status | Enum | Same as complaints |
| citizenId | ObjectId | FK to users |
| departmentId | ObjectId | FK to departments |
| assignedOfficerId | ObjectId | FK to users (optional) |
| resolutionNote | String | Resolution text |
| createdAt | Date | Submission date |
| updatedAt | Date | Last update |
| resolvedAt | Date | Resolution timestamp |

Indexes: referenceId (unique), citizenId, departmentId, status, createdAt

#### 2.11.6 Status Histories Collection

| Field | Type | Description |
| --- | --- | --- |
| _id | ObjectId | Primary key |
| entityType | Enum | complaint, serviceRequest |
| entityId | ObjectId | FK to complaint or request |
| fromStatus | String | Previous status |
| toStatus | String | New status |
| note | String | Optional comment |
| changedBy | ObjectId | FK to users |
| changedAt | Date | Timestamp |

#### 2.11.7 Notifications Collection

| Field | Type | Description |
| --- | --- | --- |
| _id | ObjectId | Primary key |
| userId | ObjectId | FK to users |
| title | String | Notification title |
| message | String | Notification body |
| relatedEntityType | String | complaint / serviceRequest |
| relatedEntityId | ObjectId | Related record ID |
| isRead | Boolean | Read flag |
| createdAt | Date | Created timestamp |

Indexes: userId, isRead, createdAt

## CHAPTER THREE: METHODOLOGY AND PROJECT PLAN

### 3.1 Methodology

This project follows an Agile-inspired iterative development approach suited for a academic/software engineering project:

| Phase | Activities |
| --- | --- |
| 1. Requirements | Gather requirements, define scope, document actors and use cases |
| 2. Design | Architecture, ER diagram, API design, UI wireframes |
| 3. Implementation | Backend API first, then frontend integration, feature by feature |
| 4. Testing | Unit, integration, and user acceptance testing |
| 5. Deployment | Deploy to staging, then production server |
| 6. Documentation | User manual, API docs, final report |

Development order (recommended):

Project setup and database models

Authentication and user management

Complaint and service request create/list APIs

Assignment and status workflow

Notifications and audit log

Dashboard and reports

Testing and deployment

### 3.2 Project Timeline

Estimated duration: 12 weeks

Implementation status (as of July 2026): Core MERN features delivered (API, role UIs, Atlas DB, photo upload, guest i18n). Remaining work focuses on hardening, email features, and production deployment.

| Week | Phase | Tasks | Deliverables |
| --- | --- | --- | --- |
| 1 | Planning | Finalize requirements, proposal, ER diagram | Approved proposal |
| 2 | Design | UI wireframes, API specification, DB schema | Design documents |
| 3 | Setup | Init React + Node + MongoDB, Git repo, folder structure | Project scaffold |
| 4 | Backend Core | Auth (JWT), user model, department model | Working login/register API |
| 5 | Backend Features | Complaint and service request APIs | Create/list endpoints |
| 6 | Backend Workflow | Assignment, status history, notifications | Workflow APIs |
| 7 | Frontend Core | Login, register, citizen dashboard | Citizen UI shell |
| 8 | Frontend Citizen | Submit complaint/request, track status | Citizen features complete |
| 9 | Frontend Admin | Admin dashboard, user/dept management, assignment | Admin UI complete |
| 10 | Frontend Officer | Officer dashboard, process assigned items | Officer UI complete |
| 11 | Testing | Manual/API testing, UAT, bug fixes | Test report |
| 12 | Deployment | Deploy backend and frontend, documentation, final report | Live system + report |

#### 3.2.1 Gantt Chart

Figure: Project Timeline (Gantt Chart)

### 3.3 Testing Strategy

| Test Type | Scope | Tools / Method |
| --- | --- | --- |
| Unit Testing | Models, utilities, validation logic | Manual / planned Jest |
| API Integration Testing | REST endpoints, auth, RBAC | HTTP client (Postman / Thunder Client) |
| Frontend Testing | Component rendering, form validation | Manual browser testing |
| Security Testing | Auth bypass, role escalation, input injection | Manual + API client |
| User Acceptance Testing (UAT) | End-to-end citizen, admin, officer flows | Test cases with stakeholders |

#### 3.3.1 Sample Test Cases

| ID | Scenario | Expected Result |
| --- | --- | --- |
| TC-01 | Citizen registers with valid data | Account created; can log in |
| TC-02 | Citizen submits complaint | Record saved as Pending with reference ID; success popup shown |
| TC-03 | Admin routes complaint to department only | Status stays Pending; appears in department queue |
| TC-04 | Admin assigns complaint to an officer | Status In Progress; officer sees item |
| TC-05 | Officer marks complaint resolved | Status Resolved; citizen notified |
| TC-06 | Officer tries to reject a complaint | Not allowed (admin-only) |
| TC-07 | Officer tries to access admin routes | Redirected / forbidden |
| TC-08 | Admin searches complaint by reference ID | Correct record returned |

### 3.4 Deployment Plan

#### 3.4.1 Environment Setup

| Environment | Purpose |
| --- | --- |
| Development | Local machine (localhost) |
| Staging | Pre-production testing on cloud VPS |
| Production | Live system for Adama City Administration |

#### 3.4.2 Deployment Architecture

Figure: Deployment Architecture

#### 3.4.3 Deployment Steps

Configure environment variables (.env): Atlas credentials (MONGODB_USER, MONGODB_PASSWORD, MONGODB_CLUSTER, MONGODB_DB) or MONGODB_URI, plus JWT_SECRET, PORT, CLIENT_ORIGIN

Build React frontend: npm run build

Deploy API with PM2 or similar process manager

Serve frontend static files via Nginx

Enable HTTPS with SSL certificate (Let's Encrypt)

Configure daily MongoDB backups

Seed initial admin account and default departments

Whitelist production server IP in MongoDB Atlas Network Access

#### 3.4.4 Minimum Server Requirements

2 GB RAM, 2 vCPU VPS (or MongoDB Atlas free tier for development)

Ubuntu 22.04 LTS or similar

Node.js 18+ LTS

## CHAPTER FOUR: RESULTS AND DISCUSSION

This chapter presents the implemented Adama City Citizen Portal and discusses how the results address the problem statement and objectives defined earlier. Screenshots were captured from the working MERN application (React frontend, Express API, MongoDB).

### 4.1 Results

The system was developed and tested successfully for the three primary roles: Citizen, Department Officer, and Administrator. Core features—registration/login, complaint and service-request submission, tracking, assignment, notifications, reporting, and activity logging—are operational in the development environment.

#### 4.1.1 Public Portal and Authentication

The public landing page introduces the portal, supports multi-language selection (English / Amharic / Afaan Oromo), and guides citizens toward registration or login. Authentication screens provide secure sign-in and account creation with role-aware access.

Figure 4.1: Public landing page (guest portal)

Figure 4.2: Citizen registration (Create Account)

Figure 4.3: Sign-in page with JWT-based authentication

#### 4.1.2 Citizen Modules

After login, citizens access a personalized dashboard showing submission counts by status, then can file complaints or service requests and track them under My Submissions.

Figure 4.4: Citizen dashboard with submission summary cards

Figure 4.5: Submit Complaint form (category, location, description, optional photo)

Figure 4.6: Submit Service Request form

Figure 4.7: My Submissions — complaints and service requests with reference IDs and status badges

#### 4.1.3 Officer Modules

Department officers receive a focused workspace for assigned work and in-app notifications when administrators assign complaints or requests.

Figure 4.8: Officer dashboard (open / pending / in progress / resolved counters)

Figure 4.9: Officer notifications for new assignments (e.g., CMP-2026-0010)

#### 4.1.4 Administrator Modules

Administrators oversee city-wide activity: dashboard metrics, complaint and service-request management, user activation, department routing, summary reports, and an audit activity log.

Figure 4.10: Admin dashboard overview (complaints, requests, citizens, departments)

Figure 4.11: Manage Complaints — search, filter, assign, and update status

Figure 4.12: Service Requests management list

Figure 4.13: User Management — activate / deactivate citizen accounts

Figure 4.14: Departments used for routing submissions

Figure 4.15: Reports — status totals and complaints by category

Figure 4.16: Activity Log — audit trail of assignments and status updates

### 4.2 Discussion

The implemented results demonstrate that a centralized web portal can replace fragmented, paper-based complaint and service-request handling for Adama City Administration.

Alignment with objectives. Citizens can register, submit categorized complaints and service requests, and track progress using unique reference IDs (e.g., CMP-2026-0001, SRV-2026-0007). Administrators can assign work to departments/officers, update statuses, and monitor performance through reports. Officers receive assignment notifications and process department-scoped work. These outcomes match the functional requirements defined in Chapter Two.

Transparency and accountability. Color-coded status badges (Pending, In Progress, Resolved, Rejected) and the activity log provide a visible audit trail. This directly addresses the earlier problems of weak tracking and limited accountability.

Role-based design. Separate dashboards for Citizen, Officer, and Admin enforce RBAC with JWT authentication. Citizens see only their submissions; officers see assigned tasks; admins see city-wide data and user/department controls.

Reporting for decision-making. The Reports module aggregates totals by status and category (e.g., Road Maintenance as a frequent complaint type in the sample data). This supports planning and departmental prioritization.

Remaining gaps. Some pending items remain unassigned until an administrator routes them (empty Department fields). Advanced features such as SMS/email alerts, GIS maps, and production-scale deployment were intentionally out of scope for this phase, as noted in Chapters One and Four. Sample/test titles in development data also indicate the need for continued validation and user training before full rollout.

Overall, the prototype confirms technical feasibility of the MERN-based solution and shows measurable progress toward transparent, trackable municipal service delivery.

### 4.3 Expected Benefits

#### 4.3.1 For Citizens

Easy online complaint and request submission

Faster access to municipal services

Transparency in service delivery

Real-time status tracking and notifications

#### 4.3.2 For Adama City Administration

Improved centralized record management

Better monitoring and departmental accountability

Faster response to citizens

Improved service quality through data-driven decisions

Reports for planning and resource allocation

### 4.4 Expected Outcome

The project will deliver a fully functional web-based system for managing citizen complaints and service requests. The system will:

Connect citizens, administrators, and department officers on one platform

Provide transparent status tracking with audit history

Generate reports for monitoring and decision-making

Serve as a foundation for future enhancements (SMS, mobile app, GIS)

### 4.5 Future Enhancements

SMS notifications for status updates

Email notifications and password reset via email

Native mobile application (Android / iOS)

GIS integration for map-based complaint location

Advanced analytics dashboard with charts, date filters, and export

Full CRUD for users and departments; submission edit/delete where appropriate

API pagination, rate limiting, and JWT refresh tokens

Broader i18n coverage for authenticated dashboards

Citizen feedback and satisfaction rating after resolution

SLA tracking and escalation rules

Integration with existing government systems

## CHAPTER FIVE: CONCLUSION

This project designed and implemented a Web-Based Citizen Complaint and Service Request Management System for Adama City Administration to replace fragmented, paper-based processes with a centralized digital portal.

The system meets the stated objectives by enabling citizens to register, submit categorized complaints and service requests, and track status through unique reference numbers; enabling administrators to manage users and departments, assign work, update status, and generate reports; and enabling department officers to process assigned tasks and record resolution notes. JWT authentication and role-based access control protect resources according to user roles, while status history and in-app notifications improve transparency and accountability.

Implementation with the MERN stack demonstrated technical feasibility and practical value for municipal service delivery. Remaining limitations—such as SMS/email alerts, GIS mapping, and advanced analytics—are documented as future enhancements and do not prevent the current system from delivering core complaint and service-request workflows.

In conclusion, the project provides a working foundation for transparent, trackable, and more efficient citizen–administration interaction in Adama City, and it supports further improvement as the host organization adopts and expands the platform.

## References

FixMyStreet. Report, view, or discuss local problems. mySociety. https://www.fixmystreet.com/

IBM. Entity-Relationship Modeling. Software Engineering best practices.

MongoDB Inc. MongoDB Documentation. https://www.mongodb.com/docs/

Express.js. Web framework for Node.js. https://expressjs.com/

React. A JavaScript library for building user interfaces. https://react.dev/

OWASP. Authentication Cheat Sheet. https://cheatsheetseries.owasp.org/

Ethiopian Ministry of Innovation and Technology. Digital Ethiopia 2025 (e-governance context).

Sommerville, I. Software Engineering (10th ed.). Pearson — requirements and testing methodologies.

JWT.io. JSON Web Token Introduction. https://jwt.io/introduction

Adama City Administration. Municipal service delivery context (local organizational reference).

## Document Revision History

| Version | Date | Changes |
| --- | --- | --- |
| 1.0 | Initial | Original PDF proposal |
| 2.0 | June 26, 2025 | Added ER diagram, timeline, literature review, methodology, testing, deployment, expanded DB schema, use cases, architecture, limitations, references; merged duplicate sections; clarified complaint vs service request |
| 2.1 | July 28, 2026 | Aligned docs with implemented system: status transition rules, Atlas env, Vite/fetch, photo upload (2 MB), guest i18n, corrected FR/scope/limitations/test cases; removed unimplemented password-reset/Axios claims; updated use case diagram |
| 2.2 | July 28, 2026 | Added Declaration and Acknowledgement sections |
| 2.3 | July 28, 2026 | Expanded Table of Contents to include all subtopics |
| 2.4 | July 28, 2026 | Added List of Acronyms |
| 2.5 | July 28, 2026 | Added page numbers: Roman numerals for preface, Arabic for main body |
| 2.6 | July 28, 2026 | Added Haramaya University cover page; personal details left blank for completion |
| 2.7 | July 28, 2026 | Reorganized body into CHAPTER ONE–SIX with hierarchical section numbering |
| 2.8 | July 28, 2026 | Added CHAPTER SIX: Results and Discussion with implementation screenshots; renumbered benefits to CHAPTER SEVEN |
| 2.9 | July 28, 2026 | Condensed document into four chapters (Introduction; Requirements and Design; Methodology; Results and Discussion) |
| 2.10 | July 28, 2026 | Aligned Table of Contents to academic style (dot leaders, hierarchy indent, Roman/Arabic page markers) |
| 2.11 | July 29, 2026 | Added Abstract (Executive Summary); updated cover host-company / Practical Attachment wording; department name to Information Science |
| 2.12 | July 29, 2026 | Added CHAPTER FIVE: Conclusion; updated Table of Contents |

End of Proposal